## Slide 1: Methodologies
Waterfall Methodology
Agile Methodology

## Slide 2: Waterfall Methodology
Each phase has to be completed before going to next phase
There is no overlapping between phases

## Slide 3: Advantages of Waterfall
Requirements are well documented
Works well for small Projects
Easy to arrange tasks
Accurate budget planning

## Slide 4: Disadvantages of Waterfall
Hard to make changes
No Software until all phases are completed
High cost if requirement is missed
Testing is done at the end which can lead to big challenges

## Slide 5: AGILE Methodology
Agile is iterative, team based approach of Software development.

## Slide 6: Team Compositions Waterfall

## Slide 7
team composition AGILE

## Slide 8: Product Owner
The Product Owner is the keeper of the requirements

## Slide 10: Scrum Master
The Scrum Master is responsible for making the process run smoothly, for removing obstacles that impact productivity.
Improve the productivity of the development team in any way possible.
Keep information about the Team’s progress up to date and visible to all parties

## Slide 11: AGILE SCRUM
Scrum is framework for agile development, and most widely-used one.
Scrum time is “time-boxed” into phases called “SPRINTS.”

## Slide 15: A product backlog is a prioritized list of work for the development team

## Slide 19
Determine product backlog items they will work during that sprint

## Slide 20: Sprint Points
Points can be measured in range of 4 – 12 hours
Usually 8 hours (1 day) 1 point
For example:
2 weeks sprint (10 business days)
4 Developers
2 Testers
6 team members = 6*10 =60 points
60 – 10 (1 point person) = 50 points  this is CAPACITY of team

## Slide 21: Velocity and Capacity of Scrum Team
Capacity  available points for team is called CAPACITY
Velocity  average of used points
For Example: Sprint 1  48 points Sprint 2  46 points
Sprint 3  52 points ------------
Velocity (average)  (48+46+52)/3 = 48.67

## Slide 22: Daily Stand UP Meeting
Purpose: Quick status update Lasts for 15 minutes What did you do Yesterday? What you going to do today? Is there any blocker?

## Slide 23: SPRINT REVIEW MEETING
Product Owner, Scrum Master, and Stakeholders attending this meeting. Team members are demonstrating their job and determine what are finished and what are not

## Slide 24: SPRINT RETROSPECTIVE MEETINGS
It happens at the end of Sprint (Last day of sprint) Will discuss what they did wrong and how they can improve it next sprint.

## Slide 25: Sprint grooming meeting
Usually happens at the end of Sprint
Discuss next sprint Backlog (User Stories) and prioritize them.

## Slide 27: SCRUM BOARD

## Slide 28: Scrum Burndown Chart

## Slide 32: Thank You!
Arslan K.